Requirements Traceability Matrix (RTM)

NutriScore Checkout Tool (NUT-04) -- Full Evidence-Linked Edition

JHUB Africa AfyaVentures | June 2026

* Purpose: Complete vertical traceability from Public Health Need to Validation Evidence for every requirement in NutriScore_Requirements_v2_Evidence_Linked. No requirement is considered complete until all seven traceability levels are linked.

## 1. Traceability Level Framework

| Level | Type | Description for NUT-04 |
| --- | --- | --- |
| L1 | Public Health Need | Epidemiological or regulatory evidence source (EV-SCI-001 to EV-SCI-013; EV-001 to EV-008) |
| L2 | Stakeholder Need | Specific need from Stakeholder Needs Matrix (SN-001 to SN-007) |
| L3 | Requirement | Formal requirement in NutriScore_Requirements_v2_Evidence_Linked (FR, NFR, DATA, AI, SEC, ACC) |
| L4 | Design Component | Architectural module implementing the requirement |
| L5 | Development Task | Specific implementation file, function, or configuration |
| L6 | Test Case | Test case from Requirement Verification Matrix (TC-XXX) |
| L7 | Validation | Validation method confirming requirement is met |

## 2. Master Traceability Matrix

| L1 (Evidence) | L2 (SN-ID) | L3 (Req. ID) | Phase | L4 (Design Component) | L5 (Dev Task) | L6 (TC-ID) | L7 (Validation) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| EV-SCI-003, EV-002 | SN-002 to SN-004 | FR-001 | P7 | ContentScript | MutationObserver + 300ms debounce in content-script.ts | TC-DET | E2E: >=90% products detected on Naivas within 2s |
| EV-003, EV-SCI-012 | SN-002, SN-003 | FR-002 | P5 | BackgroundServiceWorker + NutritionService | OFacts API call + KenyanFallbackDatabase query in background.ts | TC-COV | Coverage: >=70% of 100-product Naivas test set returns NutritionalProfile |
| EV-SCI-001, EV-SCI-005, EV-SCI-006 | SN-002, SN-003 | FR-003 | P5 | ScoreEngine | 2023 FSA-NPS all 5 FSAProductCategories in score-engine.ts | TC-ALG | 20/20 SPF reference products match LetterGrade exactly |
| EV-SCI-006 | SN-002 to SN-004 | FR-006 | P5 | FoodClassifier | FSAProductCategory detection in food-classifier.ts; 5 paths | TC-CAT | >=95% accuracy on 50-product category test |
| EV-SCI-007 | SN-004, SN-007 | FR-007 | P5 | FoodClassifier | SPF exclusion gate in food-classifier.ts | TC-EXCL | No badge for any SPF-excluded GroceryProduct |
| EV-SCI-004 | SN-004 | FR-008 | P7 | UIWidget | NOVAProcessingLevel tag in widget.tsx | TC-NOVA | NOVA tag rendered when data available; gracefully omitted when absent |
| EV-SCI-001, EV-005 | SN-002 | FR-005, FR-009 | P7 | DiseaseEngine | DR-001 (SugarsG>22.5) in disease-engine.ts | TC-THR-DIAB | 100% trigger rate at threshold; 0% false positives in boundary test; Persona 2 UAT sign-off |
| EV-SCI-002, EV-005 | SN-003 | FR-010 | P7 | DiseaseEngine | DR-002 (SodiumMG>600) + exact mg display in disease-engine.ts | TC-THR-HYP | 100% trigger rate; exact SodiumMG value displayed; Persona 3 UAT sign-off |
| EV-SCI-001, EV-SCI-002 | SN-003, SN-004 | FR-011 | P7 | DiseaseEngine | DR-003+DR-004 conjunction in disease-engine.ts | TC-THR-CVD | Combined warning only when BOTH thresholds exceeded simultaneously |
| EV-SCI-005 | SN-002, SN-003 | FR-012 | P9 | DiseaseEngine | DR-005+DR-006 conjunction + availability check in disease-engine.ts | TC-THR-KID | Kidney warning only if both potassium + sodium data available and both thresholds exceeded |
| EV-SCI-009, EV-SCI-012 | SN-004 | FR-013, AI-001, AI-002 | P7 | AlternativesEngine | Multi-factor rank + ExplanationText in alternatives-engine.ts | TC-ALT | >=3 AlternativeRecommendations; same FSAProductCategoryCode; ExplanationText present per AI-002 |
| EV-SCI-013 | SN-002, SN-003, SN-005 | AI-003 | P7 | DiseaseEngine + UIWidget | Disclaimer constant in disease-engine.ts; visible in every HealthWarning panel in widget.tsx | TC-DISC | Disclaimer in ALL HealthWarning panels and AlternativeRecommendation cards; visible without scrolling |
| EV-002 | SN-004, SN-007 | NFR-001 | P7 | BackgroundServiceWorker | Cache-first strategy; request deduplication in background.ts | TC-PERF | Lighthouse: all badges within 2s on 25 Mbps 4G throttle |
| EV-004 | SN-007 | NFR-002 | P7 | UIWidget | Shadow DOM CSS encapsulation in widget.tsx | TC-CLS | Lighthouse CLS = 0.00 on Naivas product listing |
| EV-005 | SN-002 to SN-004 | NFR-007, ACC-001 to ACC-006 | P8 | UIWidget | aria-label, role attributes, keyboard focus in widget.tsx | TC-A11Y | Lighthouse >=90; NVDA + VoiceOver read LetterGrade + category + HealthWarning; Tab navigation confirmed |
| Kenya DPA 2019 | SN-006 | DATA-001 | P5 | BackgroundServiceWorker + IndexedDBCache | OFacts response parser strips non-required fields; IndexedDBCache schema = exactly 7 fields | TC-SCHEMA | IndexedDBCache schema: exactly 7 NutritionalProfile fields; no extras stored |
| Kenya DPA 2019 | SN-006 | DATA-002 | P9 | UIWidget | First-run consent modal in popup.html before ShoppingHistory recording | TC-CONSENT | Consent modal on first use; ShoppingHistory empty before consent; active after consent |
| Kenya DPA 2019 | SN-006 | DATA-003 | P9 | UIWidget + BackgroundServiceWorker | Delete-all handler in settings; IndexedDBCache.clear() in background.ts | TC-DEL | All IndexedDBCache stores empty within 1 second of user confirmation |
| Kenya DPA 2019 | SN-006 | DATA-004 | P5 | BackgroundServiceWorker | Only ProductName in OFacts query; no session ID or HealthConditionToggles in any request | TC-PRIV | DevTools Network: no PII in any outbound request during 10-product session |
| OWASP ASVS | SN-006 | SEC-001 | P5 | manifest.json CSP | connect-src: https://world.openfoodfacts.org only | TC-PRIV | Lighthouse CSP: no violations; DevTools: no HTTP requests |
| OWASP ASVS | SN-006, SN-007 | SEC-002, NFR-006 | P7 | All modules | ESLint no-eval; no innerHTML; CSS custom properties for grade colours | TC-SEC | ESLint CI: zero violations; Lighthouse CSP: no unsafe-inline; manual code review |

## 3. Change Control Gate

| Gate | Question | If No | If Yes |
| --- | --- | --- | --- |
| CR-01 | Does the change trace to a documented Public Health Need (L1) or regulatory requirement? | Reject: Out of Scope. Not eligible for development. | Proceed to CR-02 |
| CR-02 | Does the change address a documented Stakeholder Need (SN-ID) in the Stakeholder Needs Matrix? | Reject: no stakeholder value established. | Proceed to CR-03 |
| CR-03 | Has the change been reviewed by the Requirements Review Board (Supervisor + QA Lead)? | Hold: schedule review. | Proceed to CR-04 |
| CR-04 | Does the change require modifications beyond the adapter layer? | Flag as high-complexity; re-estimate timeline. | Proceed to CR-05 |
| CR-05 | Are all seven traceability levels (L1-L7) assigned in RTM? | Block development: RTM must be complete first. | Approved: RTM updated; development eligible |