Cross-Alignment Validation Summary

NutriScore Checkout Tool (NUT-04) -- Post-Integration Audit

JHUB Africa AfyaVentures | June 2026

* Scope: Confirms absolute horizontal and vertical consistency across all nine project artifacts. Primary Source of Truth: NutriScore_Requirements_v2_Evidence_Linked (NUT-04, June 2026).

## 1. Horizontal Consistency Checks

| Check ID | What Was Verified | Documents Checked | Result | Conflicts Resolved |
| --- | --- | --- | --- | --- |
| HC-001 | Entity names identical across all 9 documents | All 9 documents | Pass | 15 naming conflicts resolved (TR-001 to TR-015) |
| HC-002 | Actor names in Use Case Catalogue match System Sequence Catalogue | UC-001 to UC-005; SD-001 to SD-004 | Pass | FoodClassifier, ContentScript, IndexedDBCache, AlternativesEngine all reconciled |
| HC-003 | Every Use Case references canonical FR/NFR/DATA/AI/SEC IDs from requirements spec | Use Case Catalogue; Requirements Spec | Pass | UC-003 updated FR-006->FR-013; FR-DASH-001/002 removed; replaced by DATA-002 in UC-004 |
| HC-004 | Every Sequence Diagram actor maps to architecture module in requirements spec | System Sequence Catalogue; Requirements Spec Section 10.1 | Pass | All actors confirmed as distinct architectural components with file mappings |
| HC-005 | Data Dictionary entity names match Domain Model entity names exactly | Data Dictionary; Project Domain Model | Pass | NutritionalScore, NutritionalProfile, AlternativeRecommendation, NOVAProcessingLevel all aligned |
| HC-006 | DiseaseRule thresholds in Data Dictionary match DiseaseEngine thresholds in requirements spec | Data Dict DR-001-006; Requirements FR-009-012 | Pass | SugarsG=22.5g, SodiumMG=600mg, SaturatedFatG=5g, CVD conjunction SodiumMG=400mg -- all consistent |
| HC-007 | RTM test case IDs match RVM test case IDs exactly | RTM; RVM | Pass | 19 test cases aligned: TC-DET, TC-COV, TC-ALG, TC-CAT, TC-EXCL, TC-NOVA, TC-THR-DIAB, TC-THR-HYP, TC-THR-CVD, TC-THR-KID, TC-ALT, TC-DISC, TC-PERF, TC-A11Y, TC-SCHEMA, TC-CONSENT, TC-DEL, TC-PRIV, TC-SEC |
| HC-008 | Stakeholder Need IDs (SN-001 to SN-007) consistent in RTM and SNM | RTM; Stakeholder Needs Matrix | Pass | All SN-IDs consistent; all RTM rows reference at least one SN-ID |
| HC-009 | Project Plan phases map to requirements delivery phases | Project Plan; Requirements Spec delivery roadmap | Pass | Plan expanded to P0-P10 with gate criteria; all requirements assigned phase numbers consistent with Phase column in RVM |

## 2. Vertical Traceability Checks

| Check ID | What Was Verified | Sample Chain | Result |
| --- | --- | --- | --- |
| VC-001 | Every Must-priority FR traces L1 to L7 in RTM | EV-SCI-001 -> SN-002 -> FR-009 -> DiseaseEngine -> disease-engine.ts DR-001 -> TC-THR-DIAB -> Persona 2 UAT sign-off | Pass |
| VC-002 | Every Stakeholder Need (SN) traces to at least one Requirement | SN-006 (ODPC) -> DATA-001, DATA-002, DATA-003, DATA-004, SEC-001, SEC-002, SEC-004 | Pass |
| VC-003 | Every FSAProductCategory path in ScoreEngine has test coverage in TC-ALG | GENERAL_FOOD, RED_MEAT, CHEESE, ADDED_FAT, BEVERAGE all represented in 20 SPF reference products | Pass |
| VC-004 | Every DiseaseRule in Data Dictionary has a test case in RVM | DR-001->TC-THR-DIAB; DR-002->TC-THR-HYP; DR-003+DR-004->TC-THR-CVD; DR-005+DR-006->TC-THR-KID | Pass |
| VC-005 | EV-SCI-XXX codes appear in RTM L1 column for every safety-adjacent requirement | FR-003 traces to EV-SCI-001/002/005/006; FR-009 to EV-SCI-001; FR-010 to EV-SCI-002 | Pass |
| VC-006 | Every Test Case in RVM has a defined acceptance criterion and test data | All 19 TC-IDs have: methods, criterion, test data/setup, phase, status | Pass |
| VC-007 | Every Use Case maps to at least one Sequence Diagram | UC-001->SD-001; UC-002->SD-001(ext); UC-003->SD-002; UC-004->SD-003; UC-005->SD-004 | Pass |

## 3. Ubiquitous Language Compliance

| Canonical Term | Req.v2 | Plan | SNM | DomMdl | DataDict | UseCase | SeqCat | RTM/RVM |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GroceryProduct | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| NutritionalProfile | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| NutritionalScore | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| FSAProductCategory | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| NOVAProcessingLevel | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| DiseaseRule | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| HealthWarning | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| AlternativeRecommendation | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| ContentScript | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| BackgroundServiceWorker | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| ScoreEngine | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| FoodClassifier | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| DiseaseEngine | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| AlternativesEngine | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| IndexedDBCache | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| KenyanFallbackDatabase | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| OpenFoodFactsAPI | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| UIWidget | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |

## 4. Outstanding Items Before G3 -> G4

| OI-ID | Item | Required Before | Owner | Status |
| --- | --- | --- | --- | --- |
| OI-001 | AfyaVentures Supervisor sign-off on all 9 aligned artifacts | G3 | AfyaVentures Supervisor | Pending |
| OI-002 | Client formal problem confirmation form (Appendix A of requirements spec) | G3 | Kibet + AfyaVentures | Pending |
| OI-003 | KenyanFallbackDatabase: initial 50 entries (all 7 NutritionalProfile fields) for P5 sprint | G5 | Kibet (Developer) | Pending |
| OI-004 | KNDI contact identification and initial outreach for Phase 5 threshold review | G5 | Kibet + AfyaVentures | Pending |
| OI-005 | IRetailerAdapter interface specification (P4 Architecture Design) | G4 | Kibet (Developer) | Pending |
| OI-006 | ODPC registration requirement check for Chrome Web Store Privacy Policy submission | G9 | Kibet | Pending |

* Cross-Alignment Status: CONFIRMED CONSISTENT All 9 project artifacts are confirmed cross-aligned as of June 2026. Terminology is ubiquitous across all documents (18 canonical terms; 0 residual conflicts). All Must-priority requirements have complete L1-L7 chains in the RTM. All 19 test cases have defined acceptance criteria and test data. Zero TBD tags remain. Artifact suite is ready for Gate G3 supervisor and client review.